GARBERVILLE SANITARY DISTRICT

BOARD OF DIRECTORS MEETING

MINUTES

Date of Meeting:  Tuesday, May 20th, 2025

5:00 p.m.

I.	REGULAR MEETING CALLED TO ORDER

Doug called the meeting to order at 5:00 p.m.

II.	ESTABLISHMENT OF QUORUM

Rio Anderson- Present

Doug Bryan- Present

Julie Lyon- Present

Dan Thomas- Absent

Richard Landes- Present

III.	APPROVAL OF AGENDA

Motion: Julie Lyon	Second: Richard Landes	Vote: 4-0

IV.         No Closed Session

V.	OPEN SESSION

No closed session

VI.	COMMENTS AND QUESTIONS FROM THE AUDIENCE

No members of the public were in attendance.

VII.	ANNOUNCEMENTS AND COMMUNICATIONS

REPORTS AND PRESENTATIONS

Operators—Dan, Mir and Brian-   Water Leaks—Operational Demands

Office----Mary Nieto—Office, NexBillPay and Customer Update. Small claims went out in the mail. Will 	update the board on the progress. Still waiting on the new computer from JUS.

Board Members- 0

Correspondence- Humboldt LAFCo Commissioners updated water service agreement between the GSD and S.H.C.P and amendment to LAFCo Resolution No. 19-05

General Manager—Ralph Emerson	Pg. 4

VIII.	REGULAR AGENDA ITEMS

A.	CONSENT AGENDA

A.1	Approve Financials Date- February and March 2025   - pg. 5-32

A.2	Approve April 22, 2025  Regular Meeting Minutes  - pg. 33-36

A.3        Operations Safety Report-  Handout

Motion: Rio Anderson		Second: Richard Landes	Vote: 4-0

B.          GENERAL BUSINESS – Action items

B.1	  Tank Replacement Project –Construction Phase                                      pg. 37-40

(discussion-possible action)      Jennie

Construction continued this month. The contractor:

− Demolished the Wallan Tank

− Excavated for and prepared the subgrade for the new Wallan Tank foundation

− Install form boards, rebar & anchor bolts for Wallan Tank foundation

− Cleared, grubbed and excavated the pump station building page and driveway to the new Alderpoint 	   Pump Station

− Over-excavated and removed unsuitable native at Alderpoint PS

− Prepare foundation subgrade

B.2	  Rate Proposal Progress and Update                                               pg. 41-45

(discussion-possible action)

The public hearing is set for the June 24th, 2025 board meeting.

B.3         2025-2026 Budget Update                                                                pg. 46

(discussion-possible action)

C.	           POLICY REVISION / ADOPTION

C.1     Ordinance Sec 4.1 to 4.2 and 9.7 Change of ownership                      pg. 47-51

(discussion-action requested) 2nd reading. Resolution #25-002

Bring back with changes the board discussed.

C.2    Ordinance Article 10-Sec 10.1—10.9b Discontinuance of Service        pg. 52-55

(discussion-possible action)

Bring back with changes the board discussed.

C.3    New employee medical, dental and vision policy changes                      pg. 56

(discussion-no action)

Motion: Rio Anderson	  Second: Julie Lyon	    Vote: 4-0

IX.	ITEMS FOR NEXT BOARD MEETING------- Date of Next Meeting—June 24th, 2025

- In House Projects

2.   Tank Project Update

3.   Nextbill Pay Update

5.   Policy--Ordinances

6.   Small Claims Progress

X.	ADJOURNMENT

Doug ended the meeting at 5:51 p.m.